| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| A | GENERAL: |  |  |  |  |
| i) | Forwarding Letter Clause 7 (ii), ITB Clause 11.11, 15.1, 15.3, 17.3 , BEC Clause 5.4 | Submission of following Original Documents by 1245 Hrs on the tenchical bid closing date: - EMD - Printed catalogues and literature, if required - POA for signing of the bid - Any other document | We understand that only EMD & POA of bid signatory are required to be submitted in original. Please confirm if bidders’ understanding is correct. Also we request OIL to allow 7 calendar days for submission of original documents from the technical bid closing date. This is standard practice followed by other PSUs like ONGC, IOCL, GAIL, HPCL etc. for their online ICB, domestic and limited tenders. Please confirm. | Please be guided by Forwarding Letter Clause 7 (ii), ITB Clause 11.11, 15.1, 15.3, 17.3, BEC Clause 5.4 since all are relevant to a particular context. |  |
| ii) | Forwarding Letter Clause 7 (ii), ITB Clause 11.11, 15.1, 15.3, 17.3 , BEC Clause 5.4 | Submission of following Original Documents by 1245 Hrs on the technical bid closing date: - EMD - Printed catalogues and literature, if required - POA for signing of the bid - Any other document | Please confirm if Integrity Pact is also required to be submitted in original with other documents. | Integrity Pact need not be submitted in original with other documents. However, the same has to be uploaded digitally signed along with the Technical Bid in OIL’s e-tender portal |  |
| iii) | Part-1 ITB Clause 6 (a) Technical Bid | Technical Bid: (i) Complete technical details of the services and equipment specification with catalogue are required to be submitted with bid. | We understand that this is not applicable to services. Also we request OIL to kindly provide list of equipment for which specifications/catalogues are to be submitted with bid. | ITB Clause 6. a (i) stands deleted. |  |
| iv) | Part-1 ITB Clause 6 (a) Technical Bid , Note 8 | All documents submitted by bidder towards meeting the Bid Qualifying Criteria shall be submitted in original physical form on or before the due date and time. | This is in contradiction to Part-1 ITB Clause 6 (a) Technical Bid, Note 5 where bidder is required to submit BEC documents Duly certified by Statutory Auditors of the Bidder or a practicing Chartered Accountant OR Duly notarized by any Notary Public Please confirm that the BEC documents are required to be submitted in line with Part-1 ITB Clause 6 (a) Technical Bid, Note 5. Also Part-1 ITB Clause 6 (a) Technical Bid, Note 8 to be deleted. | Both Part-1 ITB Clause 6(a) Technical Bid and Note 8 are relevant to a particular context. |  |
| v) | Part-1 ITB Clause 6 (a) Technical Bid , Note 9 | In case of consortium bidding, each consortium member shall furnish separately the Proforma duly filled in along with all supporting documents& all other documents mentioned against Serial Nos. (viii) to ( xxi ) above. | Only proforma mentioned at Serial No. (viii) to (x) and from (xiii) to (xvi) are required to be submitted separately for each member. All other proforma can be submitted by Authorised Signatory on behalf of the Consortium. Please confirm. | Bidder’s understanding is correct. Please comply accordingly. |  |
| vi) | Part-1 ITB Clause 14.2 | The original and all copies of the bid shall be typed or written in indelible inks. Since bids are to be submitted ONLINE with digital signature, manual signature is NOT relevant. The letter of authorisation (as per Proforma-G) shall be indicated by written Power of Attorney accompanying the Bid. | We understand that manual signatures are not required on documents comprising Technical Bid i.e. various proformas, BEC documents and Price Bid as all these documents (comprising Technical Bid and Price Bid) shall be digitally signed before uploading on the e-portal of OIL. Please confirm. | Bidder’s understanding is correct. However, various forms, documents etc. are to be filled up wherever necessary before uploading in OIL’s e-portal with digital signature. |  |
| vii) | Part-2 BEC Clause 1.0 Technical Criteria | 1.4 IN CASE OF CONSORTIUM BIDDER : Either the Leader or the Member of the Consortium shall have to meet the requirement of Para 1.1 to 1.3 above. | Clause 1.6 (a) states that “The Leader of the consortium shall satisfy the minimum experience requirement as per Para 1.0 above.” Both these clauses are contradictory. Please confirm which clause is relevant to BEC. | # Being informed through subsequent corringendum. |  |
| viii) | Part-3 Sectiorn – I GCC, Clause 17.1: Liquidated Damages | Time is the essence of this Contract. In the event, the Contractor fails to complete the works within the stipulated completion period mentioned elsewhere in the bidding document, the Contractor shall be liable to pay liquidated damages @ 0.5% of the total Contract Value, per week of delay or part thereof of delay subject to maximum of 7.5% of the Total Contract Value . Liquidated Damages will be reckoned after expiry of the completion period | We request OIL to consider the following: ” Contractor shall be liable to pay liquidated damages @ 0.5% of the total Contract Value, per week of delay or part thereof of delay subject to maximum of 5.0% of the Total Contract Value.” This is the standard followed by other PSUs like ONGC, GAIL, HPCL, etc. in the tenders. Please confirm. | Please be guided by Clause 17.1: Liquidated Damages under Part-3 Section – I of GCC. |  |
| ix) | Part-3 Sectiorn – III SCC, Clause 13.0 | Construction Equipments: The complete list of minimum critical equipments required to be owned/ hired/ leased by the bidder is attached with the Bidding Document. | We understand, this being a LSTK/EPC contract, this is clause is not relevant to present bid. | Details of Office facilities and equipments/tools/construction equipments etc. shall be submitted by successful bidder for ascertaining mobilization and shall be agreed by OIL/OIL’s PMC. |  |
| x) | Part-3 Sectiorn – III SCC, Clause 20.0: Statutory Approvals | The Company has applied for the approval from all concerned authorities, for activities such as railway, roads, water crossings and at places where blasting is envisaged required as per statutory rules and regulations of Central/State Government/Local Bodies and is expected to receive the approvals. However, any further liaisoning/left over approval after award of this Contract shall be the Contractor's responsibility. | We understand that all in principal permissions/approvals are being arranged by OIL including payments to Central/State Governments/Local Bodies and contractor’s scope is limited to liaisoning only for getting the approvals/permissions. Please confirm. | Bidder to refer to the 2nd para of Clause 20.0 wherein it has been stated that the statutory fees paid, if any, for all inspection and approvals by such authorities shall be reimbursed at actual by the Company to the Contractor on production of documentary evidence. |  |
| xi) | Part-3 Sectiorn – III SCC, Clause 38.0: Coordination with PMC | - The Contractor shall coordinate with the PMC, if so engaged by the Company, for his day-to-day activities and provide free access and assistance during the inspections and other activities to be carried out by the PMC. The Contractor shall comply to the requirements of the PMC and obtain all the clearances from the PMC for his work. | Please provide details of PMC engaged by M/s OIL. | Details of PMC will be provided as and when engaged. |  |
| xii) | Part-3 Sectiorn – III SCC, Clause 59.0 (a): Central Sales Tax |  | Please confirm if M/s OIL will issue “C” Form under this contract. Also please confirm if “High Sea Sales” is acceptable to M/s OIL under this contract. | For issuance of C-Form, i) Consignment shall be in OIL`s name. ii)Contractor shall submit Tax Invoice High Sea Sale is not acceptable under this contract. |  |
| xiii) | Part-3 Sectiorn – III Annexure – II to SCC, Schedule of Payments | - Presently the payment break up is as follows: - PM & Engg: 5% of EPC - Procurement: 45% of EPC - Construction: 45% of EPC - PGTR: 5% of EPC | Present payment break-up will affect the cash flow at site. We suggest the following payment break up to minimise negative cash flow during execution: - PM & Engg: 5% of EPC - Procurement: 60% of EPC - Construction: 30% of EPC - PGTR: 5% of EPC | # Being informed through subsequent corringendum. |  |

| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| B | PROCESS: |  |  |  |  |
| i) | General Scope of Work for GCS at Makum, Doc no. GCS-GEN-001, Clause 7.1.8.1.5 , Sheet 11 of 51 | Designing of Process Flow Diagram (PFD) is mentioned under LSTK contractor scope of work. To carry out Process simulation study using HYSYS is mentioned under LSTK contractor scope of work. Generation of Piping & Instrumentation diagram (P&ID) is mentioned under LSTK contractor scope of work. Generation of Process Data Sheets. | Bid submission time is less considering the requirements of Pre-Bid engineering. We request M/s OIL to extend the bid-submission date by at least 08 – 10 weeks to enable us to submit a more competitive bid. | Bid submission date has already been extended upto 27.10.2016 (11.00 hrs. IST) vide Corrigendum No. 1 dated 07.09.2016 |  |

| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| C | PIPING: |  |  |  |  |
| i) | Piping related documents | Following documents are required for estimation for Pre-bid purposes : - P & ID - Overall plot plan dimensions with plot area. - Client specifications related to piping. | Bid submission time is less considering the requirements of Pre-Bid engineering. We request M/s OIL to extend the bid-submission date by at least 08 – 10 weeks to enable us to submit a more competitive bid. | Bid submission date has already been extended upto 27.10.2016 (11.00 hrs. IST) vide Corrigendum No. 1 dated 07.09.2016 |  |

| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| D | CIVIL & STRUCTURAL: |  |  |  |  |
| i) | a) Bid document: CPG1917P17 b) Bid document : CPG1917P17 - Vol II GCS-GEN-001 & GCS-CIV-001 | Over all Plant Layout showing location of all facilities and Building with dimensions | Plot plan with locations and dimensions for all the facilities is required to estimate Civil & Structural BOQ. Bid submission time is less considering the requirements of Pre-Bid engineering. We request M/s OIL to extend the bid-submission date by at least 08 – 10 weeks to enable us to submit a more competitive bid. | Bid submission date has already been extended upto 27.10.2016 (11.00 hrs. IST) vide Corrigendum No. 1 dated 07.09.2016 |  |
| ii) | Bid document : CPG1917P17 | Preliminary Soil report | Soil report is required to understand the type of Foundation, viz., Pile foundation OR Normal type to be followed for Building and structures and to estimate pre bid quantities | Bidding document to be prepared based on soil bearing capacity of maximum 10T/M2. However, the minimum soil bearing capacity from soil testing shall be applied during detail engineering. |  |
| iii) | Bid document : CPG1917P17 - Vol II GCS-GEN-001 | Contour Survey map for plot plan | Contour Survey report to understand the natural ground level & Proposed Finish grade level elevation of site. | A tentative elevation of the proposed plot of land may be provided by OIL. OIL is in the job and bidders shall be informed in due course of time. |  |
| iv) | Bid document : CPG1917P17 - Vol II Part II GCS-CIV-001 Sec 2.0 Page 13 of 29 Buildings and Sheds | Building requirements | Referring to Vol II Part II GCS-CIV-001 Sec 2.0 Page 13 in Buildings and Sheds such as Security Room, Tube Well Room, Security Morcha, Maintenance Room, Generator Room, Fire Water Pump House, Gas Compressor Pump Shed and also Admin Building, Electrical substation building. Please clarify type of building required RCC or Structural Steel, Tentative Sizes of Buildings required. | Bidder to carry out the design as per design requirement. |  |
| v) | Bid document : CPG1917P17 - Vol II Part 1 GCS-GEN-001 | Modular Basis | Referring to Bid Document Vol II of GCS-GEN-001 page 4 of 51 "General scope of work" section 5.1 specifies The proposed Gas Compressor Station at Makum is to be constructed on Modular basis with standard sizes of modules as per Functional Specifications. Only concrete foundations are considered for CSA Pre bid quantity estimation. Skid along Structural base frame shall be in Vendor's package | The construction of the installation is in the scope of the bidder. Please go detail of the tender specification. |  |
| vi) | Bid document : CPG1917P17 | Approach Road | Scope of approach road required OR nearest connection roads and details of accessibility required for estimation of prebid quantities | This was shown in the field visit on 23.08.2016 during field visit. |  |
| vii) | Vol II Part-2 Civil Works | Scope of civil works states that after preparation of drawings, contractor is required to take approvals from reputed bodies like EIL/MECON etc. | Please confirm that such approval is required from EIL/MECON etc. for Civil Scope only OR for all disciplines. | All discipline. |  |

| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| E | INSTRUMENTATION: |  |  |  |  |
| 1 | Volume II – Technical Scope Document for GCS Makum | According to Technical scope document P&IDs are yet to be generated. P&IDs are required for the generation of pre-bid engineering documents. | Bid submission time is less considering the requirements of Pre-Bid engineering. We request M/s OIL to extend the bid-submission date by at least 08 – 10 weeks to enable us to submit a more competitive bid | Bid submission date has already been extended upto 27.10.2016 (11.00 hrs. IST) vide Corrigendum No. 1 dated 07.09.2016 | 1 |
|  |  | Others | Scope for Telecom system is not mentioned anywhere in the Bid documents. Please clarify. Please provide respective Specification if there exists scope for the same. | Please refer to doc No. GCS-COM-001 enclosed in the tender document. |  |

| SL. NO. | REFERENCE | DESCRIPTION | BIDDER QUERIES | OIL RESPONSE | BIDDER RESPONSE |
| --- | --- | --- | --- | --- | --- |
| F | ELECTRICAL: |  |  |  |  |
|  | General | Functional Specification | Electrical equipment and system functional specifications are missing from bid document. Client to provide the same if available | Enclosed |  |