| 1. | Commercial |  | IFB | XV | Performance Security | Request client to reduce the Performance Security Amount to 50% of 7.5% of Contract Value during Warranty Period. | Follow bidding document. Change in this Tender clause not acceptable. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2. | Commercial |  | Preamble to Schedule of Prices | B | Payment Schedule | Request client to consider the following Payment Schedule in place of the existing - Project Management and Engineering-10% of LSTK Price - Procurement- 45% of LSTK Price - Construction and Commissioning- 40% of LSTK Price - PGTR-5% of LSTK Price | OIL will review and revert. Changes, if any, will be communicated in Addendum to Tender. |
| 3. | Commercial |  | Preamble to Schedule of Prices | B | Payment Schedule (Procurement Service Line Item 210,220) | Request client to payment against submission of Bank guarantee for procurement, since contractor shall be submitting Performance Security of 7.5% of Contract Value valid upto Warranty Period. | Follow bidding document. No change in this Tender clause is acceptable. |